Angi.com

Trà Đá

Main Functions

Date: 23 April 2016

Vanue: Canteen

1. Account
   * create account
   * login(FB, email)
   * log out
   * reset password (via email)
2. Registered user

* post review (can edit)
* pin post
* follow post
* check in
* comment

1. User notification

* when others comments
* when others like
* when others follow
* form admin

1. Admin notification
   * new post
   * new review
2. Admin
   * control user account(delete)
   * control post
   * view statistic
3. Filter
   * by category
   * by address
   * by price
4. Map

* has ticker
* has image

1. Search

* name of the restaurant
* kind of food and drink
* address

Date: 13 May 2016

Venue: Class room 205

**Users:**

1. **Guest (not account).**
2. **Customer (has account).**
3. **Restuarant owner.**
4. **Admin.**

**Date: 18 May 2016**

**Venue: Class rooom 2016**

|  |  |  |
| --- | --- | --- |
| **Task** | **Responsible** | **deadline** |
| Write report 1 | Thao | 22 May 2016 |
| Write report 2 | Soulivong | 22 May 2016 |
| Develop a draft prototype | Nguyen Hoang | 22 May 2016 |
| Research for development tool | Vu Hoang Hieu, Duc Canh | 22 May 2016 |

**Date: 23 May 2016**

**Venue: Class room 216**

1. **Reviewed Report No.1 introduction.**
2. **Reviewed Report No.2 SPMP.**
3. **Reviewed Prototype**

|  |  |  |
| --- | --- | --- |
| **Task** | **Responsible** | **deadline** |
| Revise report 1 | Thao | 27 May 2016 |
| Revise report 2 | Soulivong | 27 May 2016 |
| Revise prototype | Nguyen Hoang | 27 May 2016 |
| Create an application demo | All | 28 May 2016 |

**Demo**

**Implement the following pages based on Prototype on** [**https://pidoco.com/rabbit/edit/181070#**](https://pidoco.com/rabbit/edit/181070#)

**Admin (Hoang)**

**- Thong tin admin (omit)**

**- Chu cua hang**

**- Khach hang**

**- Thong ke (C) (not yet)**

**Customer (Canh)**

**- Thong tin tai khoan (omit)**

**- Lich su dat cho (A)**

**Menu (Vong)**

**- Mon chinh**

**- Dat ban online (A) - Canh**

**- Mon da chon**

**- Yeu cau them (omit)**

**Post Detail (Hieu)**

**- Display (B)**

**- Suggested menu**

**- Register (omit)**

**Restaurant Profile**

**- Chu cua hang (omit)**

**- Quan li nha hanh**

**o Post detail template (B) - Hieu**

**o Quan li don hanh (A) - Canh**

**- Thong Ke (C) (not yet)**

**Note: A Canh, B Hieu, and C not yet**

|  |  |
| --- | --- |
| **Responsible** | **Task** |
| **Hoang** | **Chu cua hanh, Khach hanh** |
| **Canh** | **Lich su dat cho, Dat banh online, and Quan li don hanh** |
| **Vong** | **Mon chin, Mon da chon** |
| **Hieu** | **Display, Suggested menu, Post detail template** |
| **Thao** | **Write SRS** |

**Deadline Sunday, May 29, 2016**